Review & Approval Guideline

Better Companies - Project ELEVATE

| Project | Project ELEVATE - Autonomous Agentic AI on Microsoft Fabric |
| --- | --- |
| Document Status | Draft v1.0 - for project review |
| Owner | Artizent Project Team |
| Applicability | All project team members and reviewers |

# 1. Purpose

Project ELEVATE is a governed, production-grade autonomous agentic AI capability for Better Companies, built over the existing Microsoft Fabric Gold layer. The solution supports conversational natural-language analytics, trend and variance analysis, predictive insights, persona-based access, Slack, web chat, voice, cost-aware model routing, and administrative oversight. These guidelines are project-specific working standards derived from the Better Companies RFP and Artizent proposal. Where the source material does not prescribe an implementation-level standard, this document marks the item as a recommended project convention to be confirmed during Discovery.

# 2. Review Model

| Review | Focus | Minimum Participants |
| --- | --- | --- |
| Requirement / Discovery Review | Business question, persona, Gold source, semantic measure, expected result, PII/compliance impact | Product/SME, Delivery Lead, Architect; Compliance/Data SME as needed |
| Architecture Review | Data path, RBAC, PII, model routing, resilience, observability, cost | Solution Architect, Fabric/Data Architect, AI Engineer, Delivery Lead |
| Code / PR Review | Correctness, maintainability, security, tests, logging, configuration | Peer engineer + component owner; architect for material design changes |
| QA Evidence Review | Question-bank match, regression, PII/what-if/voice/load results | QE, Engineer, Delivery Lead; SME for baseline mismatches |
| Phase Gate Review | Deliverables and milestone outcome | Better Companies sponsor/SMEs + Artizent engagement lead/team |
| Go-live Review | UAT, critical defects, runbooks, access, monitoring, rollback, support readiness | Joint project and business owners |

# 3. Code Review Checklist

Scope/work item and acceptance criteria are clear.

No unauthorized data path or RBAC bypass.

PII handling is correct and logs are sanitized.

Grounding/citation behavior remains intact.

Error handling and fallback behavior are defined.

Unit/integration tests cover positive and negative paths.

Configuration is externalized and environment-safe.

Observability is adequate without leaking sensitive data.

AI behavior changes have appropriate question-bank/regression coverage.

# 4. Review SLAs and Escalation

The proposal establishes daily stand-up during Build/QA, bi-weekly sprint demos, weekly steering, formal phase gates, and escalation of blockers unresolved for four hours. Use these as the governance baseline; exact internal PR review SLAs should be agreed by the delivery team during project kickoff.

# 5. Definition of Review Complete

Required reviewers have approved or comments are resolved.

Evidence is attached/linked to the work item.

No open Critical/High issue blocks the applicable gate, subject to the agreed defect definitions.

Any accepted exception is documented with owner, rationale, risk, and target resolution.

# Source Basis

Project-source references used to derive this guideline:

Better Companies RFP: Section 5.1 phased delivery; Section 5.2 governance and cadence.

Artizent proposal: Delivery rhythm, phase gates, QA-overlapping-Build, guardrail/evaluation loop and escalation approach.

Trimble reference WO influenced the formal review/acceptance structure only; Better Companies-specific content comes from the RFP/proposal.